Wekelijks Verslag

*Wekelijkse vergadering waarbij de status en de planning van ons project wordt besproken..*

## **Algemene info**

Vergadering 3

8 maart 2018

*Aanwezigen:*

* *Cedric De Schepper*
* *Sergio Fenoll*
* *Jonathan Meyer*
* *Dawid Miroyan*

*Afwezigen:*

* *Geen*

## **2. Meeting notes**

* Taakverdeling:
  + Sergio: Import SQL dump
* Mockups maken in HTML zodat we ze al hebben
* Layout bespreken:
  + Gebruik plugin voor weergave tabellen:
    - Cedric is voor
  + Sorteren entries in tabel: SQL of JS:
    - Beter SQL?
* Oudere versies van tabellen bijhouden:
  + Als diffs -> bij inladen van table een file aanmaken (dump)
  + Bij aanpassing -> diff met de vorige versie -> ‘ctrl-z’ mogelijk

## 

## **3. Planning volgende week en maanden**

*Legend: done = ✔️, in progress = ❗, unfinished = ❌*

*Main milestones:*

*Van hoge naar lage prioriteit*

***User Service:***

* ***User login (✔️)***
* ***User registration (✔️)***
* ***User sessions (✔️)***
* ***Change user information (✔️)***
* ***Restricted user access (✔️)***
* ***Admin has user management privileges (✔️)***

***App layout:***

* ***General app layout (❗)***
* ***Mockups for planned features (HTML) (❌)***
  + ***Data cleaning***
  + ***Data view***

***Data-import Service:***

* ***Designing schemas for the raw data and ER-diagrams (✔️)***
* ***Loading table from CSV / ZIP (✔️)***
* ***Loading table from SQL dump (❌)***
* ***Adding metadata (✔️)***
* ***Join uploaded raw SQL on columns (❌)***

***Visual polish:***

* ***Landing page (✔️)***
* ***Login page (✔️)***
* ***Register page (✔️)***

***Misc:***

* ***Presentation (❌)***
* ***Rapport (❌)***
* ***Bugsquashing (❗)***
* ***Cleaning existing code (❗)***
* ***Table view (using plugin?) (❌)***