Wekelijks Verslag

*Wekelijkse vergadering waarbij de status en de planning van ons project wordt besproken..*

## **Algemene info**

Vergadering 5

22 maart 2018

*Aanwezigen:*

* *Cedric De Schepper*
* *Sergio Fenoll*
* *Jonathan Meyer*
* *Dawid Miroyan*

*Afwezigen:*

* *Geen*

## **2. Meeting notes**

* Hoe errors meegeven aan user?
  + Exceptions
* Metadata vullen, tables krijgen nog geen metadata
* Hoe geschiedenis bijhouden?
  + Moeten we herbekijken
* Datatables (live transformations toepassen) → API

## **3. Planning volgende week en maanden**

*Legend: done = ✔️, in progress = ❗, unfinished = ❌*

*Main milestones:*

*Van hoge naar lage prioriteit*

***User Service:***

* ***User login (✔️)***
* ***User registration (✔️)***
* ***User sessions (✔️)***
* ***Change user information (✔️)***
* ***Restricted user access (✔️)***
* ***Admin has user management privileges (✔️)***

***App layout:***

* ***General app layout (❗)***
* ***Restructure code / Split in modules (❌)***
* ***Mockups for planned features (HTML) (✔️)***
  + ***Data cleaning***
  + ***Data view***

***Data-import Service:***

* ***Designing schemas for the raw data and ER-diagrams (✔️)***
* ***Loading table from CSV / ZIP (✔️)***
* ***Loading table from SQL dump (✔️)***
* ***Adding metadata (✔️)***
* ***Unique schemanames (✔️)***
* ***Join uploaded raw SQL on columns (❌)***

***Data-view Service:***

* ***Server side table fetching(✔️)***

***Data-transform Service:***

* ***Deleting / adding colums***
* ***Changing column types***
* ***Adding / deleting rows***

***Visual polish:***

* ***Landing page (✔️)***
* ***Login page (✔️)***
* ***Register page (✔️)***