Wekelijks Verslag

*Wekelijkse vergadering waarbij de status en de planning van ons project wordt besproken..*

## **Algemene info**

*Note: geen vergadering vorige week wegens vakantie*

Vergadering 7

12 april 2018

*Aanwezigen:*

* *Cedric De Schepper*
* *Sergio Fenoll*
* *Dawid Miroyan*
* *Jonathan Meyer*

*Afwezigen:*

* *Geen*

## **2. Meeting notes**

* Huidige issues overlopen:
  + Rollbacks?
  + Werking SQLAlchemy: try/excepts vervangen?
* Stand van zaken:
  + Huidige open issues (github):
    - Error messages voor gebruikers
      * Flask flashing?
    - Datum/Tijd acties (zit momenteel vast)
    - One-Hot-Encoding is af, enkel omzetten naar SQLAlchemy
    - Joining tables is niet volledig correct functioneel
    - Tests moeten nog bijna volledig
  + Code opkuisen
  + Bepaalde functionaliteit echt nodig? (column renames)
  + Verslag

## **3. Planning volgende week en maanden**

*Legend: done = ✔️, in progress = ❗, unfinished = ❌*

*Main milestones:*

*Van hoge naar lage prioriteit*

***User Service:***

* ***User login (✔️)***
* ***User registration (✔️)***
* ***User sessions (✔️)***
* ***Change user information (✔️)***
* ***Restricted user access (✔️)***
* ***Admin has user management privileges (✔️)***
* ***Dataset sharing (****✔️****)***

***App layout:***

* ***General app layout (****✔️****)***
* ***Restructure code / Split in modules (✔️)***
* ***Mockups for planned features (HTML) (✔️)***
  + ***Data cleaning***
  + ***Data view***

***Data-import Service:***

* ***Designing schemas for the raw data and ER-diagrams (✔️)***
* ***Loading table from CSV / ZIP (✔️)***
* ***Loading table from SQL dump (✔️)***
* ***Adding metadata (****✔️****)***
* ***Unique schemanames (✔️)***
* ***Join uploaded raw SQL on columns (****❗****)***

***Data-view Service:***

* ***Server side table fetching(✔️)***

***Data-transform Service:***

* ***Deleting / adding columns (✔️****)*
* ***Changing column types (✔️)***
* ***Adding / deleting rows (****✔️)*
* ***Time/date (****❗****)***
* ***numerical transformations (****✔️****)***

***Data-export Service:***

* ***export data to CSV (****✔️****)***

***Visual polish:***

* ***Landing page (✔️)***
* ***Login page (✔️)***
* ***Register page (✔️)***

***Misc:***

* ***Verslag (****❌)*